Status Report

6 May 2026

| Task | Description | Stakeholder(s) | % | Status |
| --- | --- | --- | --- | --- |
| CSI Form | Development of the CSI form for capturing and submitting corporate social investment data. | Yanelisa Nqayi | 100% | Complete |
| Career CMS | Development of a Career CMS to manage and upload job vacancies directly to the company website. | HR Department | 100% | In Testing |
| Website & Intranet Updates | Updating and managing content across the public-facing website and internal intranet platforms. | Jolene Schoeman (HR), Bonnie Ramaila (Communications) | 100% | Complete |
| Document Management System | Development of a Document Management System for organising, storing and controlling company documents under Risk and Compliance. | Linda Qubuda (Risk & Compliance) | 90% | In Testing |
| Product Delivery | Development of a mobile app that tracks product delivery for PetroSA. Currently on Google closed testing. | PetroSA | 100% | Closed Testing |
| CEF App | Development of the CEF mobile application. Re-submission and updates complete, awaiting Google testing. | Lazola & Linda Fukula (CEF) | 100% | Awaiting Google Testing |